MULTI-OUTLET RESTAURANT CHAIN

LOW-LEVEL DESIGN DOCUMENT

Sales & Customer Analytics System  |  AWS Cloud Edition

Version 3.0  ·  Enhanced  ·  June 2025

| Document LLD v3.0 | Data 390K+ Rows | Outlets 50+ Cities | Period 2022–2024 |
| --- | --- | --- | --- |

PROJECT TEAM

| Name | Role | Phase Ownership | Primary Tools |
| --- | --- | --- | --- |
| Pushpkar Roy | Team Lead | Phase 1 — ETL & Pipeline | Python · pandas · NumPy · Airflow DAG |
| Raj Rathor | Data Analyst | Phase 2 — SQL + Power BI | MySQL · Amazon RDS · Power BI |
| Ranjit Alawe | Data Analyst | Phase 2 — SQL + Excel | MySQL · Excel · Power Query |
| All Members | Full Team | Phase 3–5: EDA, Dashboards, Airflow DAG | AWS S3 · RDS · Airflow · Power BI |

© 2025 Restaurant Chain Management — Analytics & BI Division  |  Confidential

# 01 — Project Overview

This Low-Level Design document is the complete technical blueprint for the Multi-Outlet Restaurant Sales & Customer Analytics System. It defines every phase of the project — from raw data ingestion through cloud deployment — specifying exact tools, responsibilities, data flows, SQL design, and dashboard layouts.

## 1.1  Business Context

A restaurant chain running 50+ outlets across 10 major cities generates thousands of daily transactions. This data spans 3 years (Jan 2022–Dec 2024) across 8 relational tables with 390,000+ rows covering Dine-in, Takeaway, and Online Delivery channels. The business currently has no centralized analytics — decisions are made blind.

## 1.2  Seven Core Business Problems We Solve

| # | Business Problem | Our Solution |
| --- | --- | --- |
| 1 | No revenue visibility across outlets | Monthly trend dashboard + outlet ranking |
| 2 | No customer intelligence | Loyalty tier segmentation + CLV calculation |
| 3 | Menu optimization blind spot | Best/worst item analysis + margin tracking |
| 4 | Outlet performance unknown | Full outlet scorecard with KPI ranking |
| 5 | Delivery performance issues | Partner benchmark + on-time rate tracking |
| 6 | Promotion ROI unknown | Promo code effectiveness + ROI calculation |
| 7 | No customer retention tracking | Churn detection using 90-day inactivity rule |

## 1.3  Scope & Deliverables

| # | Deliverable | Owner | Tool | Status |
| --- | --- | --- | --- | --- |
| D1 | Cleaned dataset — all 8 tables | Pushpkar Roy | Python/pandas | Planned |
| D2 | ETL Automation — Airflow DAG (restaurant_dag.py) | Pushpkar Roy | Airflow · Docker · boto3 | Planned |
| D3 | MySQL schema + 3 master views | Raj Rathor | MySQL/RDS | Planned |
| D4 | Stakeholder SQL query files (6 files) | Raj & Ranjit | MySQL | Planned |
| D5 | Power BI dashboard (5 pages) | All Members | Power BI | Planned |
| D6 | Excel Power Query report | Ranjit Alawe | Excel | Planned |
| D7 | Executive summary + presentation | All Members | PowerPoint | Planned |

# 02 — System Architecture & Cloud Infrastructure

The system runs on AWS cloud infrastructure — enabling all team members to collaborate from anywhere without shared WiFi. The manager-approved AWS architecture integrates with our Python pipeline and Power BI dashboard seamlessly.

## 2.1  AWS Architecture Diagram

☁ AWS ACCOUNT IAM Users / IAM Identity Center — Team Access Control

▼

| Amazon S3 Cloud Storage Bucket data/incoming/ · data/clean/ · results/. | Amazon RDS MySQL Database (Cloud) 8 tables · 3 views · All team access. |
| --- | --- |

▼  Python Script inserts processed data  ▼

Apache Airflow DAG (restaurant_dag.py) Docker container runs Airflow → DAG triggers daily 8AM → pandas cleans → mysql-connector loads to RDS

▼  Download & Process  ▼

| Pushpkar Roy Python · ETL Pipeline Uploads clean data → S3 | Raj Rathor MySQL RDS · Power BI Uploads results → S3 | Ranjit Alawe MySQL RDS · Excel Uploads results → S3 |
| --- | --- | --- |

▼  Upload Results  ▼

Amazon S3 → Results Archive

## 2.2  Technology Stack

| Tool | Category | Purpose | Phase | Owner |
| --- | --- | --- | --- | --- |
| Python 3.x | Language | Core pipeline, cleaning, automation | 1,4,5 | Pushpkar |
| pandas | Library | Data loading, cleaning, transformation | 1 | Pushpkar |
| NumPy | Library | Numeric operations, NaN handling | 1 | Pushpkar |
| boto3 | Library | AWS S3 file operations (upload/download) | 5 | Pushpkar |
| MySQL / RDS | Database | Central cloud database — all 8 tables | 2,3 | Raj & Ranjit |
| Power BI | BI Tool | 5-page interactive stakeholder dashboard | 4 | Raj |
| Excel / Power Query | BI Tool | Auto-refresh pivot report | 4 | Ranjit |
| matplotlib/seaborn | Library | EDA charts and visualizations | 3 | Pushpkar |
| Apache Airflow | Library | DAG monitoring, alerts & audit via Airflow UI | 5 | Pushpkar |

# 03 — End-to-End Data Pipeline Flow

The complete data journey — from raw CSV files through automated cleaning, cloud storage, SQL analysis, and live Power BI dashboard. Every step connects automatically.

| RAW DATA | AMAZON S3 | ETL (Python) | AMAZON RDS | EDA & SQL | POWER BI |
| --- | --- | --- | --- | --- | --- |

STEP 1 — RAW DATA SOURCE 8 CSV files · 390,000+ rows · 3 years (2022–2024) · 3 order channels

▼  Team uploads to AWS S3  ▼

STEP 2 — AMAZON S3 (Incoming Bucket) s3://restaurant-analytics/data/incoming/ · Airflow DAG polls S3 on schedule

▼  Airflow DAG triggers automatically (daily 8:00 AM)  ▼

STEP 3 — ETL PIPELINE (Airflow DAG · Python · pandas · NumPy) Extract → Transform (10 cleaning steps) → Load to Amazon RDS MySQL

▼  Clean data loaded into Amazon RDS  ▼

STEP 4 — AMAZON RDS (MySQL Cloud Database) 8 tables loaded · 3 master JOIN views created · stakeholder queries ready

▼  Python EDA + SQL analysis runs  ▼

STEP 5 — EDA & SQL ANALYSIS matplotlib/seaborn charts · 6 stakeholder SQL files · KPI calculations

▼  RDS connects to Power BI  ▼

STEP 6 — POWER BI LIVE DASHBOARD 5 stakeholder pages · auto-refresh from RDS · DAX measures · slicers

▼  Results uploaded back to S3  ▼

STEP 7 — S3 RESULTS ARCHIVE All outputs stored · team review · manager access · version controlled

AUTOMATION KEY → Airflow DAG runs daily 8AM → polls S3 → pandas cleans → RDS updated → Power BI refreshes. Zero manual steps.

| PHASE 01 | ETL & Data Cleaning Owner: Pushpkar Roy · Tools: Python · pandas · NumPy · boto3 |
| --- | --- |

# 04 — Phase 1: ETL & Data Cleaning Strategy

Before any SQL query or dashboard can exist, raw data must be extracted, cleaned, and loaded. Pushpkar owns this phase end-to-end. The strategy follows a strict 10-step process across all 8 source tables.

TOOLS Python 3.x · pandas · NumPy · re (Regex) · boto3 · mysql-connector

## 4.1  ETL Process — Extract → Transform → Load

| Stage | Step | Action | Tool |
| --- | --- | --- | --- |
| E | Extract | Read all 8 CSVs from S3 using boto3 + pandas.read_csv() | boto3 · pandas |
|  | Audit | Check shape, nulls, dtypes — know the data before touching it | pandas |
| T | De-duplicate | drop_duplicates() across all 8 tables | pandas |
|  | Standardize | str.strip().str.title() — fix Male/MALE/male → Male | pandas |
|  | Fix Dates | pd.to_datetime(dayfirst=True, errors='coerce') → ISO 8601 | pandas |
|  | Fix Numerics | Replace <=0 values with np.nan, fill with column median | NumPy |
|  | Fill Nulls | Text nulls → 'Unknown' / 'No Promo' / 'No Comment' | pandas |
|  | Validate | Regex email check · boolean mapping (Yes/No → 1/0) | re · NumPy |
| L | Export | to_csv() → upload clean files back to S3 /data/clean/ | pandas · boto3 |
|  | Load DB | mysql-connector inserts clean data into Amazon RDS | mysql-connector |

## 4.2  Data Quality Issues & Fixes

| Issue in Raw Data | Example | Fix Applied | Library |
| --- | --- | --- | --- |
| Duplicate rows | Same order recorded twice | drop_duplicates() | pandas |
| Inconsistent casing | male / Male / MALE | str.title() + str.strip() | pandas |
| Mixed date formats | 01/06/2023 vs 2023-06-01 | pd.to_datetime(dayfirst=True) | pandas |
| Negative/zero prices | price = -50 | Replace → np.nan → median | NumPy |
| Missing text values | NaN in email, phone | fillna('Unknown') | pandas |
| Invalid email format | john@ missing domain | Regex validation + flag | re |
| Boolean inconsistency | Yes / True / 1 / y | Map dict → int 1/0 | NumPy |
| Missing ratings | NaN in food_rating | fillna(column.median()) | pandas |

## 4.3  Key Cleaning Code

# Load from S3 using boto3 s3 = boto3.client('s3') obj = s3.get_object(Bucket='restaurant-analytics', Key='data/incoming/orders.csv') orders = pd.read_csv(obj['Body']) # Transform — core cleaning steps orders = orders.drop_duplicates() orders['order_date'] = pd.to_datetime(orders['order_date'], dayfirst=True, errors='coerce') orders['order_type'] = orders['order_type'].str.strip().str.title() orders.loc[orders['total_amount'] <= 0, 'total_amount'] = np.nan # Load — to Amazon RDS MySQL orders.to_sql('orders', con=engine, if_exists='append', index=False)

| PHASE 02 | SQL Design & Data Integration Owners: Raj Rathor & Ranjit Alawe · Tool: MySQL on Amazon RDS |
| --- | --- |

# 05 — Phase 2: SQL Architecture & Analysis

All 8 cleaned tables are loaded into Amazon RDS (MySQL). The team builds a structured SQL layer: first creating the master JOIN views, then writing stakeholder-specific query files. Everyone connects to the same RDS instance simultaneously.

TOOL Amazon RDS (MySQL) · All 3 members connect simultaneously · No shared WiFi needed

## 5.1  Star Schema Design

The database follows a simplified star schema — ORDERS is the central fact table, surrounded by dimension tables. This design powers fast, clean joins across all stakeholder queries.

|  | customers customer_id PK |  | outlets outlet_id PK |
| --- | --- | --- | --- |
| ↕ FK | ↕ FK | ↕ FK | ↕ FK |
| promotions promo_code PK | ORDERS FACT TABLE order_id PK | delivery order_id FK | feedback order_id FK |
|  | ↕ FK | → FK |  |
|  | order_items order_id FK · item_id FK | menu_items item_id PK |  |

## 5.2  Master Views — The 3 Core JOIN Tables

Instead of writing complex joins every time, the team creates 3 reusable master views. Every stakeholder query and Power BI dashboard reads from these views.

| View Name | Tables Joined | What It Provides |
| --- | --- | --- |
| vw_order_master | orders + customers + outlets + promotions | Complete order record with customer, location & promo info |
| vw_item_sales | order_items + menu_items | Item-level sales with margin, category & unit price |
| vw_delivery_analytics | delivery + orders + customers | Delivery performance with timing, rating & customer tier |

-- MASTER VIEW 1: vw_order_master (Raj Rathor) CREATE VIEW vw_order_master AS SELECT o.order_id, o.order_date, o.order_type, o.net_amount, c.customer_name, c.loyalty_tier, c.city AS customer_city, ot.outlet_name, ot.city AS outlet_city, p.promo_type FROM orders o LEFT JOIN customers c ON o.customer_id = c.customer_id LEFT JOIN outlets ot ON o.outlet_id = ot.outlet_id LEFT JOIN promotions p ON o.promo_code = p.promo_code;

## 5.3  Stakeholder SQL Files

All queries are organized by stakeholder — not written randomly. Each file opens to answer exactly that person's questions.

| File | Stakeholder | Key Questions | Core KPIs |
| --- | --- | --- | --- |
| 01_ceo.sql | CEO | Total revenue, city performance, growth | Revenue YoY, top/bottom 5 outlets |
| 02_sales_manager.sql | Sales Manager | Order types, payments, daily trend | Revenue by channel, discount rate |
| 03_marketing.sql | Marketing Manager | Loyalty tiers, promos, churn | CLV, churn rate, promo ROI |
| 04_operations.sql | Operations Manager | Outlet ranking, cancellations | Cancellation rate, underperformers |
| 05_delivery.sql | Delivery Manager | Partner speed, on-time rate | Avg delivery mins, success rate |
| 06_product.sql | Product Manager | Best/worst items, categories | Top 10 items, margin % |

-- SAMPLE: CEO Query — Monthly Growth Rate SELECT DATE_FORMAT(order_date,'%Y-%m') AS month, SUM(net_amount) AS revenue, ROUND((SUM(net_amount) - LAG(SUM(net_amount)) OVER (ORDER BY DATE_FORMAT(order_date,'%Y-%m'))) / LAG(SUM(net_amount)) OVER (ORDER BY DATE_FORMAT(order_date,'%Y-%m')) * 100, 2) AS growth_pct FROM vw_order_master WHERE order_status='Completed' GROUP BY month ORDER BY month;

| PHASE 03 | Exploratory Data Analysis (EDA) Owner: All Members · Tools: Python · matplotlib · seaborn |
| --- | --- |

# 06 — Phase 3: EDA & Analytical Blueprint

EDA is the bridge between cleaned data and the dashboard. It discovers patterns, validates assumptions, and shapes the exact KPIs shown in Power BI. Every chart and metric in the dashboard is grounded in EDA findings.

## 6.1  EDA Flow

UNIVARIATE ANALYSIS Each column individually · Distribution · Min/Max/Mean · Outlier detection

▼

BIVARIATE ANALYSIS Revenue vs Outlet · Rating vs Delivery Time · Spend vs Loyalty Tier

▼

MULTIVARIATE ANALYSIS Revenue × City × Order Type × Loyalty Tier — cross-dimensional

▼

PATTERN DISCOVERY Seasonal peaks · Peak hours · Churn signals · Promo impact

▼  Insights feed Power BI dashboard  ▼

INSIGHT DOCUMENTATION KPI mapping finalized · Dashboard blueprint confirmed · Stakeholder views locked

## 6.2  Analytical Domains — What We Find

|  | Domain | Analysis | Key Output |
| --- | --- | --- | --- |
| 💰 | Revenue | Monthly trend, city contribution, payment split | Revenue trend line, top cities bar chart |
| 👤 | Customer | Loyalty tiers, CLV, churn (90-day rule) | Tier distribution, churn list, CLV ranking |
| 🍕 | Menu | Best/worst sellers, margin per item | Top 10 table, bottom 5 removal candidates |
| 🏪 | Outlet | Revenue ranking, cancellation rate | Outlet scorecard, underperformer flags |
| 🛵 | Delivery | Partner speed, on-time rate, ratings | Partner benchmark, late delivery % |
| 🎟️ | Promotions | Promo ROI, redemption rate, net impact | Revenue per promo type, ROI calculation |

| PHASE 04 | Power BI Dashboards & Visualization Owner: Raj Rathor (Power BI) · Ranjit Alawe (Excel) · Theme: Navy · White · Black |
| --- | --- |

# 07 — Phase 4: Power BI Dashboard Design

Power BI connects directly to Amazon RDS (MySQL) — live data, no CSV import. The dashboard has 5 stakeholder pages, each answering a specific role's questions. Theme: professional Navy #1B3A6B, White #FFFFFF, Accent Orange #E8670D.

CONNECTION Power BI Desktop → Get Data → MySQL Database → Server: RDS endpoint → Select 3 master views

## 7.1  Dashboard Architecture — 5 Pages

| Page | Dashboard Name | Visuals | Key KPIs |
| --- | --- | --- | --- |
| 1 | CEO Overview | Revenue trend line · City map · YoY growth card · Order status donut | Total Revenue · Growth % · Top City |
| 2 | Sales Performance | Daily revenue bar · Payment method pie · Order type funnel · Discount gauge | AOV · Discount Rate · Channel Split |
| 3 | Customer Intelligence | Loyalty tier bar · CLV table · Churn KPI card · New customers line | CLV · Churn Rate · Tier Distribution |
| 4 | Menu & Product | Top 10 items table · Category revenue · Margin scatter · Bottom 5 flag | Top Item · Avg Margin % · Category Leader |
| 5 | Delivery & Operations | Partner benchmark · On-time rate gauge · Outlet map · Cancellation rate | On-Time % · Avg Delivery Mins · Success Rate |

## 7.2  Dashboard Page Templates (Blue · White · Black Theme)

### Page 1 — CEO Overview

| CEO OVERVIEW DASHBOARD Restaurant Chain · Jan 2022 – Dec 2024 ¦ Slicers: Year · City · Quarter |  |  |  |  |
| --- | --- | --- | --- | --- |
| 💰 TOTAL REVENUE ₹ XX,XX,XXX KPI Card |  | 📈 GROWTH % ↑ XX.X% YoY Card | 🏪 OUTLETS 50+ KPI Card |  | 📦 ORDERS XXX,XXX KPI Card |
| 📊 Monthly Revenue Trend Line Line Chart · X: Month · Y: Net Revenue · Color: Navy Source: vw_order_master |  |  |  | 🗺️ Revenue by City Bar Chart · Sorted DESC · Orange bars Source: vw_order_master |  |

### Page 3 — Customer Intelligence

| CUSTOMER INTELLIGENCE DASHBOARD Loyalty · CLV · Churn · Retention ¦ Slicers: Tier · City · Date Range |  |  |
| --- | --- | --- |
| 🏅 Loyalty Tier Split Donut Chart · Bronze/Silver/Gold/Platinum Source: vw_order_master |  | 💎 Top 10 CLV Customers Table · Sorted by lifetime spend Source: vw_order_master | ⚠️ Churned Customers KPI Card · Inactive > 90 days DAX: 90-day inactivity rule |

## 7.3  DAX Measures

// Total Net Revenue Total Revenue = SUM(vw_order_master[net_amount]) // Average Order Value AOV = DIVIDE([Total Revenue], COUNTROWS(vw_order_master)) // On-Time Delivery Rate (≤45 mins threshold) OnTime % = DIVIDE( COUNTROWS(FILTER(vw_delivery_analytics, [delivery_mins] <= 45)), COUNTROWS(vw_delivery_analytics)) * 100 // Churn Count (inactive > 90 days) Churned = CALCULATE(DISTINCTCOUNT([customer_id]), FILTER(ALL(vw_order_master), DATEDIFF(MAX([order_date]), TODAY(), DAY) > 90))

| PHASE 05 | Automated Pipeline (AWS + Python) Owner: All Members · Tools: Python · boto3 · Airflow · MySQL · Power BI |
| --- | --- |

# 08 — Phase 5: Automated Data Pipeline

Apache Airflow running inside Docker orchestrates the entire workflow. A DAG (Directed Acyclic Graph) schedules and monitors every step automatically — from S3 data ingestion to Power BI refresh — with retry logic, alerts, and a full monitoring UI. Zero manual intervention after setup.

## 8.1  Pipeline Step-by-Step

| Step | Stage | Action | Tool |
| --- | --- | --- | --- |
| 1 | S3 Watch | Airflow scheduler triggers DAG at 8:00 AM daily | Airflow · Python |
| 2 | Detect | DAG starts → TaskGroup executes in order | boto3 |
| 3 | Extract | Extract: Pull CSV files from S3 bucket into memory | boto3 · pandas |
| 4 | Transform | Run all 10 cleaning steps | pandas · NumPy · re |
| 5 | Validate | Check row counts, null rates, format errors | pandas |
| 6 | Load S3 | Upload clean CSV to s3://…/data/clean/ | boto3 |
| 7 | Load RDS | Insert clean data into Amazon RDS MySQL | mysql-connector |
| 8 | Refresh Views | Run CREATE OR REPLACE VIEW statements | MySQL SQL |
| 9 | Export KPIs | Write KPI summary → S3 results folder | pandas · openpyxl |
| 10 | Log & Alert | Airflow UI logs every task: status, duration, row counts | Airflow UI |

# restaurant_dag.py — AWS S3 + RDS automated pipeline from airflow import DAG from airflow.operators.python import PythonOperator from datetime import datetime, timedelta s3 = boto3.client('s3') import mysql.connector df = pd.read_csv(obj['Body']) dag = DAG( df['order_date'] = pd.to_datetime(df['order_date'], errors='coerce') df.to_sql('orders', con=engine, if_exists='append', index=False) logging.info(f"Loaded {len(df)} rows → RDS")

## 8.2  Folder Structure

restaurant_analytics/ ├── data/ │ ├── incoming/ ← team drops new CSV here (S3) │ └── clean/ ← pipeline output (S3) ├── scripts/ │ └── restaurant_dag.py ← Airflow DAG ├── sql/ │ ├── views/ ← 3 master JOIN views │ └── stakeholders/ ← 6 stakeholder query files ├── dashboard/ │ ├── report.pbix ← Power BI (Raj) │ └── report.xlsx ← Excel Power Query (Ranjit) └── docs/ ├── HLD.docx · LLD.docx

# 09 — Project Timeline & Milestones

| Week | Phase | Deliverable | Owner | Status |  |
| --- | --- | --- | --- | --- | --- |
| 1 | Phase 1 — ETL | Cleaned CSVs + audit log + restaurant_dag.py | Pushpkar | In Progress | 🔄 |
| 2 | Phase 2 — SQL | RDS schema + 3 views + 6 stakeholder files | Raj & Ranjit | Planned | ⏳ |
| 3 | Phase 3 — EDA | EDA report + KPI blueprint + charts | All Members | Planned | ⏳ |
| 4 | Phase 4 — Dashboard | Power BI 5-page + Excel Power Query | All Members | Planned | ⏳ |
| 5 | Phase 5 — Pipeline | Airflow DAG live · Docker setup · Scheduled runs | All Members | Planned | ⏳ |
| 6 | Final Delivery | Presentation + executive summary | All Members | Planned | ⏳ |

# 10 — Document Control

| Version | Changes | Author | Date |
| --- | --- | --- | --- |
| v1.0 | Initial LLD — 5 phases, code, pipeline | Analytics Team | June 2025 |
| v2.0 | + Tool stack, ETL/EDA sections, MySQL schema, flowcharts | Analytics Team | June 2025 |
| v3.0 | + AWS architecture, star schema, stakeholder SQL, Power BI templates, Airflow DAG, Docker | Analytics Team | June 2025 |

© 2025 Restaurant Chain Management — Analytics & BI Division

Confidential — Internal Use Only  |  LLD v3.0 AWS Enhanced Edition

Built with 💙 by Pushpkar Roy · Raj Rathor · Ranjit Alawe